AI-Powered Adaptive Education Platform

Engineering Implementation Plan — MVP — Antigravity Execution Guide

| Goal | Build the product in vertical slices without allowing the coding agent to invent architecture. |
| --- | --- |
| Implementation strategy | Complete each phase and its acceptance tests before moving to the next. |
| Primary stack | Next.js/React/TypeScript, Python 3.12/FastAPI, SQLAlchemy/Alembic, PostgreSQL + pgvector, Redis, Celery, S3-compatible storage. |
| AI | Provider abstraction + model router + RAG + validation + safety guardrails. |

| Phase | Build | Exit criterion | AI scope |
| --- | --- | --- | --- |
| Phase 0 — Foundation | Auth, organization/school/class/user CRUD, RBAC, RLS. | Org admin can create school, teacher, student and enrollment; foreign tenant cannot read them. | No AI. |
| Phase 1 — Manual Curriculum | Curriculum tree, versioning, review/approval/publish state machine. | Teacher creates curriculum; reviewer approves; published version becomes immutable. | No AI. |
| Phase 2 — Document Pipeline | Upload, validation, malware scan, parsing, OCR, chunking, status tracking. | Real PDF produces clean structured chunks with source metadata. | No LLM extraction yet. |
| Phase 3 — AI Extraction | LLM provider adapter, model router, prompt manager, structured extraction. | Syllabus creates source-traceable DRAFT curriculum tree and logs token/cost usage. | CURRICULUM_EXTRACTION. |
| Phase 4 — RAG | Embeddings, pgvector, hybrid search, reranking, citations, tenant isolation. | Published curriculum retrieves relevant chunks; cross-tenant retrieval test returns zero. | Embedding model only. |
| Phase 5 — Assessments | Question generation, validation, question bank, quizzes, assignments, objective grading. | Teacher generates questions; invalid questions are rejected; student quiz is graded deterministically. | QUESTION_GENERATION. |
| Phase 6 — Student Model + Adaptive Engine | Mastery algorithm, misconceptions foundation, deterministic adaptive rules, spaced review. | Test sequences reproduce exact mastery/adaptive transitions with zero LLM dependency. | No AI in decision path. |
| Phase 7 — AI Tutor | Tutor state machine, streaming, grounded tutoring, hints, guardrails. | Student completes learning loop with source citations and safety tests passing. | TUTOR_TURN + HINT_GENERATION. |
| Phase 8 — Misconceptions + Subjective Grading | Misconception taxonomy/detection, short/long answer grading, teacher review. | Repeated misconception triggers targeted remediation and resolves after reassessment. | MISCONCEPTION_DETECTION + ANSWER_EVALUATION. |
| Phase 9 — Dashboards | Teacher/student/parent/admin dashboards, analytics, notifications. | Teacher sees concept heatmap; student sees qualitative progress; parent view respects policy. | SUMMARIZATION + RECOMMENDATION_PHRASING. |
| Phase 10 — Hardening | Security, load, DR, AI eval, CI/CD, production readiness. | All mandatory acceptance/security/evaluation criteria pass in staging. | Full eval suite. |

# Antigravity Operating Rules

Read PRD, SRS, and TDS before changing code.

Do not redesign architecture without an explicit change request.

Do not introduce microservices during MVP unless an approved architecture decision changes.

Do not let the LLM write directly to grading, mastery, curriculum publication, or audit state.

Do not bypass tenant filters, RLS, or RBAC for convenience.

Do not create an endpoint without authentication/authorization requirements and tests.

Do not expose raw mastery scores to student/parent APIs.

Do not publish AI-generated class-wide assessments without the approval gate.

Do not use LLM self-verification for deterministic math/numeric correctness.

Every new AI prompt must have a version and regression/evaluation fixtures.

Every phase must include tests and a runnable demo before moving forward.

When a requirement is ambiguous, stop and record the ambiguity rather than silently inventing product behavior.

# Recommended Antigravity Prompt — Phase Execution

Use this as the reusable control prompt when starting each phase:

You are the implementation engineer for the AI-Powered Adaptive Education Platform.

AUTHORITATIVE DOCUMENTS:
1. Product Requirements Document (PRD)
2. Software Requirements Specification (SRS)
3. Technical Design Specification (TDS)
4. Current phase acceptance criteria

RULES:
- Treat PRD/SRS/TDS as the source of truth.
- Implement only the current phase.
- Do not redesign architecture or invent requirements.
- Preserve tenant isolation, RBAC, RLS, auditability, and AI safety.
- Keep deterministic mastery/adaptive logic completely independent of LLM code.
- Use typed contracts and tests for every public interface.
- Never hardcode secrets or provider keys.
- Do not mark a feature complete until its acceptance tests pass.
- At the end, report: files changed, migrations, APIs added, tests added, test results, security implications, known limitations, and the exact next phase dependency.

Before coding:
1. Inspect the existing repository.
2. Map current code to the TDS architecture.
3. Identify deviations from the architecture.
4. State the smallest implementation plan for this phase.
5. Then implement.

Do not proceed to later phases.

# Suggested Repository Milestones

M0: repository scaffold + local Docker stack

M1: authentication + RBAC + RLS

M2: curriculum authoring/versioning

M3: document ingestion

M4: AI extraction

M5: RAG retrieval

M6: question generation/assessment

M7: mastery/adaptive engine

M8: tutor

M9: misconception loop

M10: dashboards/analytics

M11: security/load/DR/evaluation hardening

# Release Gates

Cross-tenant isolation: 100% pass.

RLS tests: 100% pass.

IDOR tests: 100% pass.

AI safety red-team: required threshold; critical-severity failures block release.

No unvalidated AI assessment content reaches students.

No unapproved curriculum is used by student-facing RAG.

Adaptive Engine has no LLM dependency.

Backup restore drill completed.

AI evaluation scorecard meets defined thresholds.

First real curriculum completes end-to-end journey.

# Immediate Next Steps

Put the PRD, SRS, and TDS in the repository under /docs.

Create the repository skeleton and local Docker environment.

Implement Phase 0 only.

Run Phase 0 acceptance tests.

Review the resulting architecture before Phase 1.

Continue phase-by-phase; do not ask Antigravity to build the entire product in one prompt.